# Cross-Cutting Inventory

The things that live in their own surface but apply everywhere — the ones that get dropped when direction is menu-by-menu

Why this list exists. Re-arm went missing because it lives in a different menu, and when the JSON-for-menus work was directed, it was assumed to ride along with “build the menus.” It didn't, because it isn't in any one menu — it is a separate surface that applies across all of them. That is the signature of every droppable item: owned by one place, needed everywhere. Menu-by-menu direction never lands on it.

How to use it. This list is deliberately NOT folded into any menu spec — folding it in is the exact mistake that lost re-arm. It is the standalone checklist you direct against. When working any dialog, run the inventory against it: “did this one get re-arm? operand types? reconciliation?” When you hit something new that “should have just been there,” add a row. The list is never provably complete; its job is to convert each gap from a bug discovered three sessions later into a named item checked against every menu forever after.

# The inventory

| Cross-cutting item | Lives in (its own surface) | Applies across | Status |
| --- | --- | --- | --- |
| “Add more” / re-arm | Its own append control in each dialog | edit-task, edit-statement, edit-event, edit-condition, edit-variable/global — anywhere a JSON field is an array | KNOWN GAP — handoff exists |
| Operand type switch | The operand dialog (type selector) | Every value-taking site: condition LHS/RHS, set_variable source, command args, loop bounds, timer durations | PARTIAL — device branch only; variable/global/constant/expression/preset branches unbuilt |
| Reference reconciliation (⚠ rows) | A moment (load/paste/import), not a menu | edit-load AND paste AND import — every entry point for a node into a context | PARTIAL — verify it fires on all three entry points |
| ID regeneration | A moment (copy/paste/duplicate/import) | Any operation that duplicates a subtree into the tree | OPEN — invisible until collision bugs appear |
| Datatype + coercion | A property of every operand | Operator filtering, comparison validity, expression evaluation — under the whole operand axis | OPEN — if not carried, comparison validity silently breaks |
| Disable / enable flag | A property of every node | All node types regardless of dialog | OPEN |
| Stable node id | A property of every node | All node types; required by drag, copy, reconciliation | VERIFY — confirm present and stable everywhere |
| Ordering / index in parent | A property of every node | Drag/reorder, insert position, render order | VERIFY |
| Collapse / expand (view state) | A property of every node | All node types; UI-only, non-semantic metadata | OPEN — needed for large-piston usability |
| Variable / global DECLARATION (vs use) | A piston-level surface above any statement | Declared once; referenced everywhere (every operand variable branch) | OPEN — declaration site distinct from use site |
| $ system variables | Piston-wide implicit context | Any expression or operand can read them | OPEN |
| Legal-drop / legal-slot rules | A relationship between elements, not an element | Drag targets, paste targets, which statement types are legal in which slots (break only inside loop) | OPEN — surfaces as “why did it allow this” bugs |
| Operator-by-datatype rules | A relationship between operand and operator | Every comparison — operator list filtered by LHS datatype | OPEN |

# Status key

- KNOWN GAP — identified, fix planned, not yet applied.

- PARTIAL — one branch/path built, others missing; the gap is the unbuilt branches.

- OPEN — not yet addressed; likely to surface as a bug if left implicit.

- VERIFY — probably present, but confirm it holds everywhere it must before trusting it.

# The signature — how to spot the next one

You are probably missing more of these. You don't have to find them one at a time; they share a signature. Scan for it:

- Things that happen at a moment, not in a menu — load, save, paste, import, duplicate. Reconciliation and id-regeneration hide here. Easy to build for one entry point and miss the others.

- Things that are a property of every node regardless of type — disable flag, collapse state, stable id, ordering. Belong to no dialog because they belong to all nodes.

- Things that are a property of every operand regardless of branch — datatype, coercion. Cross-cutting under the operand axis the same way re-arm is cross-cutting under dialogs.

- Things that span the whole piston, above any statement — variable/global declaration vs. use, piston metadata, enable/pause, $ system variables.

- Things that are a relationship, not an element — legal drop targets, legal slots (break only inside a loop), which operators a datatype permits. Live in no element's menu; discovered as “why did it let me do that” bugs.

# The reflex

When you hit something that should have just been there, add a row before fixing it. Naming it here is what stops it recurring. The per-menu fields get caught by working the menu. The things that live in their own surface but apply everywhere are the only ones that need a deliberate “grab this too” — so this is the document that issues that reminder.